# Alder Ridge Builders — Subcontractor Agreement Checklist

Prepared by: Brooke Kim, Project Coordinator

Date: February 2026

## Purpose

This checklist documents the pre-mobilization requirements for subcontractors on all active Alder Ridge projects. Use this document to verify compliance before issuing a Notice to Proceed.

## Required Documents

| Item | Status |
| --- | --- |
| Signed subcontract agreement | Required before NTP |
| Certificate of insurance (COI) | Required — Alder Ridge as additional insured |
| W-9 on file | Required for payment |
| License verification (OR CCB) | Required |
| Safety plan acknowledgment | Required |
| Lien waiver (conditional, on first pay) | Required at first billing |

## Active Projects — Subcontractor Summary (Feb 2026)

Cedar Street ADU (Client: Miller family)

| Electrical | Sunrise Electric — COI on file, CCB verified |
| --- | --- |
| Plumbing | Pacific Plumbing — COI on file, CCB verified |
| HVAC | NW Comfort Systems — W-9 pending |

Morningside Office TI (Client: Harmon & Associates)

| Drywall | Cascade Drywall — all docs complete |
| --- | --- |
| Flooring | Atlas Floors — COI renewal needed (exp. Feb 28) |
| Electrical | Sunrise Electric — COI on file |

## Notes

Alex Rivera: Atlas Floors COI expired Feb 28 — do not release payment until renewed COI is on file. Follow up by Feb 20.